EvoERP

8-Week Execution & Documentation Plan

From the 233-page mentor blueprint to a practical, demonstrable ERP delivery

Purpose

Define exactly what we will decide, design, document, build, integrate, test and deliver within two months — while using open-source systems intelligently to maximize product breadth without sacrificing ownership of the EvoERP core.

Working principle: Build the EvoERP core • Integrate mature OSS • Study instead of copy • Deliver a coherent product

# 1. Executive Summary

The mentor blueprint describes a full-featured Indian school ERP with roughly 22 modules, including authentication/RBAC, student information, attendance, timetable, examinations, LMS, fees, accounting, HR/payroll, transport, library, inventory, hostel, parent portal, events, analytics, government compliance and an AI assistant. The research summary identifies that full scope as a long-term product vision rather than a realistic two-month build target.

For the internship, the objective is therefore not to reproduce the entire 233-page blueprint or write every subsystem from scratch. The objective is to deliver the maximum useful EvoERP product in eight weeks by combining: (1) a native EvoERP core that we own, (2) mature open-source integrations for specialized functionality, and (3) lightweight versions of lower-priority modules.

The mentor blueprint and research also support a modular, incremental approach, with the final architecture designed so additional modules can be added later. The research summary specifically recommends a modular monolith, shared PostgreSQL tenancy, concise documentation and a phased implementation rather than attempting all 22 modules at once.

# 2. What We Are Delivering

| Delivery layer | What it means in this project | Examples |
| --- | --- | --- |
| Native EvoERP Core | Core business capabilities implemented inside our own application and database. | Auth/RBAC, tenant, users, students, teachers, classes, attendance, exams, fees, parent portal, notices, reports |
| Integrated Open Source | Specialized systems where rebuilding the whole product would waste time. | Moodle for LMS, FET for timetable generation, Koha for library, Metabase/Superset for BI, Ollama/RAG for later AI |
| Lightweight Modules | Small, useful in-app versions rather than enterprise-grade subsystems. | HR/staff, basic payroll, inventory, transport, hostel, basic accounting |
| Deferred / Future | Explicitly documented but not required for the eight-week delivery. | AI prediction, theme marketplace, advanced plugin marketplace, deep government automation, full LMS recreation |

# 3. Eight-Week Success Criteria

Users can log in and receive role-appropriate access.

Schools/tenants are isolated so users cannot access another school's data.

Admin can manage users, students, teachers, classes, sections and subjects.

Teachers can mark attendance and enter examination marks.

Fees can be configured, invoiced, recorded as paid and reported.

Parents can view their linked child's attendance, marks and fee status.

Notices/announcements can be published and shown to the relevant users.

At least one specialized open-source integration is working end-to-end.

The system is deployed, seeded with demo data and presentable as a single coherent product.

Core technical decisions and implementation details are documented in a small, maintainable documentation set.

# 4. Workstream Order

Work in this order. Do not begin large-scale module coding until the first five decisions are agreed.

| Order | Workstream | Primary output |
| --- | --- | --- |
| 1 | Scope freeze | Eight-week MVP scope and out-of-scope list |
| 2 | Requirements | requirements.md |
| 3 | Open-source evaluation | oss-evaluation.md + integration candidates |
| 4 | Stack decision | architecture-decision.md / decisions.md |
| 5 | System architecture | architecture.md + system diagram |
| 6 | Product/design | design.md + screen inventory + flows |
| 7 | Database | database.md + ERD + migrations |
| 8 | Foundation | auth, RBAC, tenant, users, common UI, audit |
| 9 | Core modules | students → academics → attendance → exams → fees → parent |
| 10 | Integrations | Moodle/FET/analytics or other approved OSS |
| 11 | Hardening | testing, security, validation, error handling, performance |
| 12 | Delivery | deployment, demo data, user/developer docs, final presentation |

# 5. First Decisions to Get From the Mentor

These decisions should be confirmed before the team spends significant development time.

Is the eight-week goal an MVP/demo/pilot, or a production-ready release?

Which modules are non-negotiable for the final demo?

Is the proposed Next.js + TypeScript + Hono + Drizzle + PostgreSQL stack mandatory, or can an equivalent TypeScript stack be used?

Should EvoERP remain proprietary, or is the final product itself intended to be open-source?

Is shared-database multi-tenancy acceptable for the MVP?

Which Indian compliance outputs are mandatory for this delivery?

Which payment gateway and notification channels are actually required?

Are Moodle/Koha/FET/Metabase integrations acceptable as separate open-source services?

Is a basic theme/configuration system sufficient for the first release?

What demo environment, hosting and seed data will be used?

# 6. Recommended MVP Scope

| Priority | Modules / features | Implementation approach |
| --- | --- | --- |
| P0 | Auth, RBAC, tenant/school, users | Native core |
| P0 | Students, teachers/staff, classes, sections, subjects | Native core |
| P0 | Attendance | Native core |
| P0 | Fees: structure, invoice, payment, receipt, due report | Native core |
| P0 | Exams, marks, grades, basic report card | Native core |
| P0 | Parent portal: child, attendance, marks, fee status | Native core |
| P0 | Notices/announcements | Native core |
| P0 | Dashboard, basic reports, audit log | Native core |
| P1 | Timetable | Integrate/borrow scheduling logic; keep EvoERP UI |
| P1 | Basic HR/payroll | Lightweight native module |
| P1 | Basic accounting | Lightweight native module |
| P1 | Basic inventory | Lightweight native module |
| P2 | LMS | Prefer Moodle integration rather than recreation |
| P2 | Library | Evaluate Koha integration |
| P2 | Analytics/BI | Evaluate Metabase or Superset |
| P2 | Transport/hostel | Minimal native workflows if time remains |
| P3 | Advanced AI/predictions, marketplace, full plugin ecosystem, advanced compliance automation | Defer |

# 7. Open-Source Usage Strategy

Open source is a development accelerator, not a reason to surrender control of the EvoERP core. The default decision pattern is:

REUSE: permissively licensed libraries/components that directly fit the EvoERP stack.

INTEGRATE: mature standalone systems exposed through APIs or service boundaries when the module is expensive to recreate.

STUDY: GPL/AGPL or stack-mismatched systems used to learn workflows, schemas, UX patterns and edge cases without copying incompatible code.

BUILD: EvoERP-specific business rules, tenant model, user experience, core database, permissions and cross-module workflows.

DEFER: anything that consumes large amounts of time but does not improve the core two-month demo.

# 8. Proposed Technology Baseline

The mentor blueprint favors a modern TypeScript web stack. For a two-month delivery, the best choice is the stack the team already knows well, unless the mentor explicitly mandates another stack.

| Layer | Recommended baseline | Decision note |
| --- | --- | --- |
| Frontend | Next.js + TypeScript + Tailwind CSS + shadcn/ui | Keep unless mentor requires a different frontend. |
| Backend | Node.js + TypeScript + REST API | Use the team's strongest framework; Express/NestJS/Hono can be decided in the architecture decision record. |
| Database | PostgreSQL | Good fit for relational ERP data and future pgvector. |
| ORM | Prisma or Drizzle | Choose one; do not mix ORMs. |
| Validation | Zod | Shared request/response validation where practical. |
| Authentication | Mature auth library/provider | Do not hand-roll password/session security. |
| Storage | Local for development; S3/MinIO-compatible for deployment | Keep object storage isolated behind a service interface. |
| Payments | Razorpay if required | Implement only after fee workflow is stable. |
| Background jobs | Redis + BullMQ if required | Add only for tasks that truly need async execution. |
| Analytics | Native basic charts first; Metabase/Superset later | Do not build a BI platform. |
| AI | Defer; then RAG over documented ERP content | Do not train/build an LLM. |
| Deployment | Docker + a single VPS/cloud environment | Prefer simple reproducible deployment over complex orchestration. |

# 9. Target Architecture

The recommended starting point is a modular monolith. All native modules share one application boundary and one PostgreSQL database, while specialized open-source systems are connected through explicit integration boundaries.

Web UI: one consistent EvoERP interface for all roles.

Application/API layer: modules separated by domain rather than separate services.

Core platform services: authentication, authorization, tenant resolution, audit, notifications, file storage and common validation.

Database: shared PostgreSQL with tenant-aware tables and strict access controls.

Integrations: separate adapters for Moodle, FET, Koha, BI or other approved systems.

Future AI: optional service using RAG/pgvector; not part of the critical path.

EvoERP Core → PostgreSQL

-> native modules: Auth • Tenant • Students • Academics • Attendance • Exams • Fees • Parent • Reports

-> adapters/integrations: Moodle • FET • Koha • BI • optional AI

# 10. Design Work Before Coding

| Design artifact | What must be decided |
| --- | --- |
| System architecture | boundaries, modules, integrations, deployment model, data flow |
| Role/permission matrix | who can read/create/update/approve/export each domain |
| Multi-tenancy model | tenant identification, isolation, cross-tenant safety |
| Core ERD | users, roles, schools, students, teachers, classes, sections, attendance, exams, fees, notices, audit |
| Navigation & screen map | what each role sees and how modules connect |
| UI design system | layout, sidebar, tables, forms, status badges, dialogs, empty/loading/error states |
| Workflow diagrams | admission, attendance, exams, fee collection, parent access, notifications |
| Integration contracts | API/auth/data mapping for any external OSS service |
| Reporting design | which reports are required and what data powers them |
| Security model | passwords, sessions/tokens, permissions, tenant isolation, audit, uploads |

# 11. Documentation Pack to Create After This Plan

| File | Purpose | Suggested size |
| --- | --- | --- |
| requirements.md | Scope, actors, functional/non-functional requirements, acceptance criteria, out-of-scope | 8–15 pages equivalent |
| oss-evaluation.md | OSS candidates, role in EvoERP, license, technical fit, decision | 5–10 pages |
| architecture.md | System architecture, module boundaries, deployment and integration diagram | 5–10 pages |
| design.md | UI/UX principles, screens, flows, navigation, shared components | 8–15 pages |
| database.md | ERD, entities, relationships, tenant model, indexing, audit | 8–15 pages |
| api.md | REST conventions, auth, endpoints, request/response patterns | living reference; auto-generate later where possible |
| modules/*.md | One concise spec per important module: purpose, flow, data, APIs, permissions, acceptance criteria | 1–3 pages each initially |
| integrations.md | Moodle/FET/Koha/BI adapters, data mapping, credentials, failure handling | 3–8 pages |
| security.md | Auth, RBAC, tenant isolation, secrets, file uploads, audit, secure defaults | 3–6 pages |
| testing.md | test strategy, unit/integration/E2E, fixtures, critical test cases | 3–6 pages |
| deployment.md | environment variables, database setup, build, deployment, backups, rollback | 3–6 pages |
| decisions.md | Architecture Decision Records: stack, tenancy, auth, integrations, major trade-offs | living log |
| progress.md | weekly milestones, completed work, blockers, mentor decisions | living log |
| demo.md | seed accounts, demo scenarios, known limitations, presentation flow | 2–4 pages |

# 12. `design.md` Minimum Structure

Product design goals and non-goals

Role-based navigation map (Super Admin, School Admin, Principal, Teacher, Accountant, Parent, Student, etc.)

Information architecture / sidebar structure

Design system: colors, typography, spacing, status semantics, component library

Common screen patterns: list, detail, create/edit, approval, report, dashboard

Empty, loading, error and permission-denied states

Responsive behavior for desktop/tablet/mobile

Key workflows with wireframes or screenshots

Accessibility and keyboard/navigation considerations

Branding/theme configuration for the MVP

External integrations and how their UX appears inside EvoERP

# 13. `requirements.md` Minimum Structure

Problem statement and project objective

Target schools/users

Roles and responsibilities

MVP module list with P0/P1/P2/P3 labels

Functional requirements by module

Business rules

Permissions and approval rules

Notifications and reporting requirements

Multi-tenancy and security requirements

Compliance/reporting requirements that are confirmed for this delivery

Non-functional requirements: performance, availability, usability, maintainability

Out-of-scope list

Acceptance criteria / definition of done

# 14. Eight-Week Delivery Plan

| Week | Primary focus | Concrete outputs |
| --- | --- | --- |
| Week 1 | Scope + requirements + OSS + stack + architecture | requirements.md, OSS matrix, stack decision, architecture.md, initial ERD, mentor approval |
| Week 2 | Project foundation | repo, environments, PostgreSQL, auth, RBAC, tenant resolution, UI shell, audit |
| Week 3 | Core academic | student/teacher, class/section/subject, profiles, enrollment, attendance |
| Week 4 | Assessment + finance | exams, marks, grades, report card, fee structure, invoice/payment/receipt |
| Week 5 | Parent + communication | parent portal, child linking, attendance/marks/fees views, notices, notifications |
| Week 6 | Open-source integrations + lightweight modules | one or more high-value integrations; basic HR/accounting/inventory if feasible |
| Week 7 | Reports + hardening | dashboards, exports, validation, security review, critical bug fixes, integration testing |
| Week 8 | Production + demo | deployment, seed data, backups, documentation, demo scenarios, final QA, known-limitations list |

# 15. What We Should NOT Do in the Eight-Week Window

Do not rebuild Moodle, Koha, a BI platform or an LLM from scratch.

Do not introduce microservices unless there is a proven integration requirement that cannot be handled in the monolith.

Do not build a full theme marketplace or third-party plugin marketplace.

Do not implement every advanced compliance rule before the core data model exists.

Do not build predictive AI before there is enough real/representative attendance and academic data.

Do not create multiple competing ORM/auth/database abstractions.

Do not write documentation that duplicates the mentor PDF; document decisions and implementation-specific knowledge instead.

# 16. Definition of Done for Any Module

Requirements are written and approved.

Roles and permissions are defined.

Database entities and migrations exist.

API contract exists and validation is implemented.

UI supports the main happy path and important error/empty states.

Tenant isolation is enforced.

At least critical paths have automated tests.

Audit/logging requirements are handled where applicable.

Known limitations are documented.

The feature is deployable and demonstrable using seed data.

# 17. Final Mentor Review Checklist

| Decision | Status to obtain |
| --- | --- |
| Eight-week scope approved | Pending mentor confirmation |
| Mandatory modules identified | Pending mentor confirmation |
| Technology stack confirmed | Pending mentor confirmation |
| Product licensing direction confirmed | Pending mentor confirmation |
| Tenant model confirmed | Pending mentor confirmation |
| OSS integration policy confirmed | Pending mentor confirmation |
| Compliance outputs required for delivery confirmed | Pending mentor confirmation |
| Payment/notification integrations confirmed | Pending mentor confirmation |
| Hosting/deployment target confirmed | Pending mentor confirmation |
| Demo deadline and acceptance criteria confirmed | Pending mentor confirmation |

# 18. Immediate Next Actions

Create the repository and `/docs` structure.

Create `requirements.md` and freeze the eight-week MVP scope.

Complete `oss-evaluation.md` for the top candidates and identify the first integration to prototype.

Write the stack decision and architecture decision records.

Create `design.md` with the role/navigation/screen map.

Create the initial ERD and `database.md`.

Review these artifacts with the mentor before major coding begins.

Start the foundation sprint: auth + RBAC + tenant + shared UI shell.

# 19. Source Basis and Working Notes

This plan is derived from the mentor-provided EvoERP blueprint and the first research-stage executive summary. The source materials describe the full 22-module vision, recommend modular/incremental implementation, identify open-source references, recommend concise documentation, and provide an initial first-30-days direction. This document intentionally converts that material into an eight-week execution model rather than reproducing the long-form blueprint.

Important: open-source license classification and exact integration feasibility must be re-verified against the current license and official documentation of each selected project before code is incorporated into EvoERP. Regulatory/compliance requirements should likewise be treated as verified requirements only when supported by current official sources or confirmed by the mentor/domain owner.